## Slide 1: Group Process Presentation
Group 5:
Mitchell Follett (a1770751), Sophie Porter (a1780903) and
Sarah Telford (a1810750)

## Slide 2: Agile
Used the agile development methodology SCRUM
  1 week sprints
  Run by the scrum master (Mitch)

## Slide 3: Git
Git pull request approved by another member
  Review changes
  Communicate to avoid merge conflicts
Branch for each change
  Easily reviewable
  Formatted into categories

## Slide 4: Iteration 1
Developed user stories
Create GUI drawings
Focus on main priorities of the website
  Registering candidates
  Viewing candidates/parties
Review and approval from team members before implementation
Registering Candidate
GUI Drawing

## Slide 5: Iteration 2
Creating the database
Adding testing to codebase for iteration 1 implementations
  Rspec testing
  Cucumber tests
Voting System
Cucumber Tests

## Slide 6: DATABASE

## Slide 7: Iteration 3
Expand user stories
Create GUI drawings
Expand the capabilities around the main priorities of the website
  Edit and delete existing candidates
  Implement voting methods
    Above the line (vote for parties)
    Below the line (vote for candidates)
Review and approval from team members before implementation

## Slide 8: Iteration 4
Authentication of users
  /admin can access the registration of users and view votes
  /public can vote for candidate or parties
Fixing the appearance of the website
  Fixing the CSS and styles sheets for the website to match GUI
Develop tests for iteration 3 implementations
  Rspec testing
  Cucumber testing
Voting Above and Below Line
GUI Drawing